CITY OF STILWELL
Special Meeting – January 12, 2015
Stilwell Community Building – 6th & Poplar

6:00 p.m.

Roll Call  Mayor Trentham called the meeting to order at 6:01 p.m. and asked the Clerk-Treasurer to call the roll: Alex Mink – present, Jean Wright – present, Norman Isaacs – present, John Sharp – present, Jim Spray – present, Mayor Trentham – present, City Attorney Joe Adair – present, and City Clerk-Treasurer Shelldon Miggletto – present.  Also in attendance were 3 guests.

Special Agenda
1. Discussion with possible decision to award or reject bid(s) for splash pad project at the Edna M. Carson-Stilwell Community Park. Clerk-Treasurer Miggletto stated that the bids exceeded the total budget for the project of $464,000. Miggletto explained that this project is different than most splash pads because they typically do not include restroom buildings, fencing and parking.  He said we may need to bid the individual trades separately in order to stay within our budget. A motion was made by John Sharp seconded by Norman Isaacs to reject all bids. Jean –yes, Alex – yes, Norman – yes, John – yes,Jim – yes
2. Discussion with possible decision for direct purchase splash pad equipment from Vortex through the National Purchasing Contract in an amount not to exceed $125,000.00. Miggletto explained that Vortex has a national purchasing contract to purchase equipment direct from the manufacturer and bid the labor portion of the project.  Councilman Sharp asked if we were putting the cart before the horse by purchasing the equipment prior to bid opening for the labor. Miggletto said that based on the budget and the estimates received during the grant application process that the splash pad equipment and labor was around $250,000 which is well below the total budget.  He said the state sales representative for Vortex said that ordering the equipment during the bid solicitation could save time and the equipment be in production during the bidding and pre-construction phase so that it is delivered at the site when needed. Councilman Mink asked how much money we had to date. Miggletto replied that $384,975 has been received or committed and two other grants were pending for another $25,000 to $30,000. Councilman Sharp asked where the balance of the funds would come from. Miggletto replied that funds were budgeted in the Capital Improvement Fund to pay the balance if needed. Councilman Sharp said he thought the city wouldn’t be out any funds for the project. Miggletto said that the original budget and it had not changed in the 16 months that it has been planned.  He said it could be in cash or in-kind labor/equipment. Councilwoman Wright asked how long it would take to get bids. Miggletto said it would be at least 21 days for publication and then the council could hold a special meeting to award bids.  THIS ITEM WAS TABLED.
3. Discussion with possible decision to solicit for competitive bids for installation of splash pad equipment, construction of building and fencing at the Edna M. Carson-Stilwell Community Park. City Attorney Joe Adair said the Competitive Bidding Act allows direct purchase of equipment. A motion was made by John Sharp seconded by Norman Isaacs to solicit bids for equipment installation, building, parking/drives and fencing at the Edna M. Carson-Stilwell Community Park. Councilman Mink asked if Mr. Sharp would amend his motion to authorize purchase.  Mr. Adair recommended not doing that without council action.   Jean –yes, Alex – yes, Norman – yes, John – yes,Jim – yes
4. Discussion with possible decision to promote Billy Hooper to the position of Detective with the City of Stilwell Police Department at an hourly increase of $1.00 effective November 24, 2014. Possible Executive Session (Title 25, O.S. Sec. 307, B1.)   A motion was made by Norman Isaacs seconded by Jean Wright to promote Billy Hooper to the position of Detective with an increase in pay of $1.00 per hour. Jean –yes, Alex – yes, Norman – yes, John – yes,Jim – yes
Adjournment A motion was made by Norman Isaacs seconded by Jim Spray to adjourn the meeting at 6:42 p.m. Alex – yes, Jean –yes, Norman – yes, John – yes, Jim – yes
________________________________
_______________________________

Ronnie Trentham, Mayor


Shelldon Miggletto, City Clerk/Treasurer

Posted: Friday, January 9, 2015 at 3:00 p.m.







Stilwell Community Building, 6th & Poplar






Stilwell City Hall, 503 W. Division  

PAGE  
2

